## Slide 1: Sprint Review 3
Team 9
November 5, 2014

## Slide 2: Product Backlog
Priority | User Story ID | User Story | Story Points
1 | US-06 | As an User I want to view water usage reports to be able to monitor water usage | 5
2 | US-07 | As an User I want to view Electric usage report to be able to monitor electricity usage | 5
3 | US-08 | As an User I want the SHAS system to control HVAC settings to reduce energy consumption | 10
4 | US-12 | As an User I want to get notified when windows or doors are left open to reduce energy consumption | 2
5 | US-13 | As an User I want a smart phone application to control SHAS system | 10
6 | US-14 | As an User I want to be able to check Smart power outlets in use and sets their specific settings to monitor electricity usage | 10
7 | US-15 | As an User I want to be able to turn on sunlight sensors that control room lights in order to save energy | 5
8 | US-16 | As an User I want to be able to check the state of the lights of the SHAS and turns them on/off in order to save energy | 5

## Slide 3: Sprint Backlog
Priority | User Story ID | User Story | Status
1 | US-01 | As an user I want a web interface in order to control SHAS Testbed system | Done
2 | US-02.2 | As an user if someone tries to log in to my account more than 3 times lock my account | In Progress
3 | US-04 | As an User I want the SHAS system to contact the police if security sensors a tripped for my safety | Done
4 | US-05.1 | As an user I want to be able to set sprinkler settings in a monthly basis | In Progress
5 | US-09 | As an User I want to be able to control HVAC settings to control house temperature through the SHAS system | Done
6 | US-10 | As an User I want the SHAS system to monitor the fire, CO, gas alarms so that the system reports any emergencies | In Progress
7 | US-11 | As an User when fire, CO, gas alarms are activated I want the SHAS system to contact the fire department for my safety | Not Started

## Slide 4: Task Board
Use Case ID | User Story | To Do | In Progress | Done
US-01 | As an user I want a web interface in order to control SHAS Testbed system |  |  | Smart House web UI Testbed web UI
US-02.2 | As an user if someone tries to log in to my account more than 3 times lock my account |  | Lock Account Send Password Recovery Email | 
US-04 | As an User I want the SHAS system to contact the police if security sensors a tripped for my safety |  |  | Alarm web UI
US-05.1 | As an user I want to be able to set sprinkler settings in a monthly basis |  | Sprinkler web UI changes Sprinkler automation settings in a monthly schedule | 
US-09 | As an User I want to be able to control HVAC settings to control house temperature through the SHAS system |  |  | Thermostat web UI Code Thermostat
US-10 | As an User I want the SHAS system to monitor the fire, CO, gas alarms so that the system reports any emergencies |  | Fire Sensors web UI | Code Fire Sensors
US-11 | As an User when fire, CO, gas alarms are activated I want the SHAS system to contact the fire department for my safety | Code Contact Fire Department Code Contact Homeowners |  | 
*Tasks in blue are Technical Stories

## Slide 5: Burndown Chart
Chart: 
| 41935.0 | 41936.0 | 41937.0 | 41938.0 | 41939.0 | 41940.0 | 41941.0 | 41942.0 | 41943.0 | 41944.0 | 41945.0 | 41946.0 | 41947.0 | 41948.0
Burn Down Chart | 32 | 29 | 29 | 26 | 26 | 26 | 24 | 21 | 21 | 17 | 17 | 14 | 14 | 14
Expected | 29.7143 | 27.4286 | 25.1429 | 22.8571 | 20.5714 | 18.2857 | 16 | 13.7143 | 11.4286 | 9.1429 | 6.8571 | 4.5714 | 2.2857 | 0

## Slide 6: Test Driven Development
Still very time consuming to put into practice without automated testing, specially for UI
No other new observations

## Slide 7: Pair Programming
Experience dependents on coding practices and personalities
  People with conflicting personality types may not have a good time
  A programmer who likes to prototype and test and a programmer that designs first before coding will get in each others way
May be good practice to introduce a programmer to a new programing concept or process, to avoid the initial learning curve with the direct guidance of a more experienced programmer
With two compatible programmers it’s a good way to avoid simple bugs