## Slide 1: Sprint Review
Team 9

## Slide 2: Product Backlog
Priority | User Story | Story Points
1 | As an User I want to view water usage reports to be able to monitor water usage | 5
2 | As an User I want to view Electric usage report to be able to monitor electricity usage | 5
3 | As an User I want the SHAS system to control HVAC settings to reduce energy consumption | 10
4 | As an User I want to be able to control HVAC settings to control house temperature through the SHAS system | 5
5 | As an User I want the SHAS system to monitor the fire, CO, gas alarms so that the system reports any emergencies | 5
6 | As an User when fire, CO, gas alarms are activated I want the SHAS system to contact the fire department for my safety | 10
7 | As an User I want to get notified when windows or doors are left open to reduce energy consumption | 2
8 | As an User I want a smart phone application to control SHAS system | 10
9 | As an User I want to be able to check Smart power outlets in use and sets their specific settings to monitor electricity usage | 10
10 | As an User I want to be able to turn on sunlight sensors that control room lights in order to save energy | 5
11 | As an User I want to be able to check the state of the lights of the SHAS and turns them on/off in order to save energy | 5

## Slide 3: Sprint Backlog
Priority | User Story | Status
1 | As an user I want a web interface in order to control SHAS Testbed system | In Progress
2 | As an User I want to be able to enters a username a password to log into the SHAS Testbed system | Done
3 | As an User I want the SHAS system to monitor security sensors so that the system reports any unauthorized access | In Progress
4 | As an User I want the SHAS system to contact the police if security sensors a tripped for my safety | In Progress
5 | As an User I want to be able to set sprinkler settings from the SHAS system to reduce water usage | In Progress

## Slide 4: Task Board
User Stories | To Do | In Progress | Done
As an user I want a web interface in order to control SHAS Testbed system | Smart House web UI Testbed web UI |  | 
As an User I want to be able to enters a username a password to log into the SHAS Testbed system |  |  | Login web page(Single User)
As an User I want the SHAS system to monitor security sensors so that the system reports any unauthorized access |  | Code Testbed Simulation Code Smart House | Code Alarm system Code Notify Users
As an User I want the SHAS system to contact the police if security sensors a tripped for my safety | Alarm web UI | Testbed Event Handler | Code False Alarm Event Code Notify Police
As an User I want to be able to set sprinkler settings from the SHAS system to reduce water usage | Sprinkler web UI |  | Code Sprinkler System Code Sprinkler Zones Code Sprinkler
*Tasks in blue are Technical Stories

## Slide 5: Burndown Chart
Chart: 
| 41907.0 | 41908.0 | 41909.0 | 41910.0 | 41911.0 | 41912.0 | 41913.0 | 41914.0 | 41915.0 | 41916.0 | 41917.0 | 41918.0 | 41919.0 | 41920.0
Burn Down Chart | 37 | 37 | 37 | 32 | 32 | 32 | 25 | 25 | 24 | 24 | 19 | 19 | 18 | 18
Expected | 34.3571 | 31.7143 | 29.0714 | 26.4286 | 23.7857 | 21.1429 | 18.5 | 15.8571 | 13.2143 | 10.5714 | 7.9286 | 5.2857 | 2.6429 | 0