## Slide 1: Lessons Learned
Team 9
December 3, 2014

## Slide 2: Scrum Roles
Product Owner
  Having access to a person that can clear any feature ambiguity at any time is a great idea but not often the case because customers don’t always know what they want
  In reality most customers wont have time to be available to the developers all of the time
Scrum Master
  As a result of our part-time team no one truly took the role of the scrum master
  The small time we had together as a group was spent solving technical issues and getting work done not really focusing on what we had done and what we were going to do
Developer
  In our team this role was not really different from the non-agile development processes
  If we had a co-located team and everyone worked on the project during the same time maybe this would have changed our perspective but due to our circumstances this was not an option

## Slide 3: Scrum Ceremonies
Sprint Planning Meeting
  The first in class sprint planning meeting was a good introduction but since the users stories were going to always be fixed there never were any sprint meetings
  In actual practice we believe the Sprint Planning Meeting is a good practice to get everyone involved and at least try to prevent over commitment
Daily Scrum Meeting
  To our team the Daily scrum meeting was held after most class days and was aimed towards making sure things were going to get done before our next deadline
  In a more dedicated project making sure everyone is working and making progress on a daily basis sounds like a very good motivator
Sprint Review Meeting
  Our whole team never had a single sprint review meeting as our time schedules never allowed it after each sprint
  We talked individually and exchanged emails to make sure any concerns about how we were applying SCRUM and to try to improve what we had done in the previous sprints

## Slide 4: Scrum Artifacts
Product Backlog
  The product backlog is a great way to display all of the remaining work for a project so that it is visible and easily understandable to everyone
Sprint Backlog
  The Sprint Backlog again is great to display the current work being done, by who, its progress, and what work needs to get done
  Our team used an online service by scrumy.com which made the management and availability of the sprint backlog a breeze for everyone
Burndown Chart
  Because our sprint backlog was fixed for every sprint, this prevented us from truly being able to adjust our velocity to match our teams productivity
  There were instances were our apparent lack of progress in the burndown chart was a concern to members of the team
  Over all if we had been able to adjust our velocity the clear visual of not only progress but the completion of what the team planned to achieve at the end of a sprint would have been a great motivator

## Slide 5: Sprint Retrospective Meetings
Deleted Practices?
  The only practice that we did not enjoy as a team was Pair programming, maybe because of the inconvenience of getting two team members together or most of the teams personal dislike for the idea, it wasn’t very productive versus what we could have accomplished on our own
Change Practices?
  The sprint planning meeting is very difficult to conduct in a classroom environment and time consuming but a bit more flexibility would have allowed us to get a better idea of the process
Practices to try?
  Our team naturally fell into a Kanban style workflow, were part of the team did the back end development and an other the web front end in sequence, so the WIP Limit on each workflow state would have great thing for our team to formally put into practice
  The walking skeleton would also be an interesting practice to try

## Slide 6: Test Driven Development
Good exercise to fully understand an user story
Difficult to think through all possible test to fully test an user story
Time consuming to put into practice without automated testing specially for UI
Some tool or framework experience is needed to put into practice

## Slide 7: Pair Programming
Experience dependents on coding practices and personalities
  People with conflicting personality types may not have a good time
  A programmer who likes to prototype and test and a programmer that designs first before coding will get in each others way
May be good practice to introduce a programmer to a new programing concept or process, to avoid the initial learning curve with the direct guidance of a more experienced programmer
With two compatible programmers it’s a good way to avoid simple bugs