## Slide 1: Sprint Review 2
Team 9
October 22, 2014

## Slide 2: Product Backlog
Priority | User Story ID | User Story | Story Points
1 | US-06 | As an User I want to view water usage reports to be able to monitor water usage | 5
2 | US-07 | As an User I want to view Electric usage report to be able to monitor electricity usage | 5
3 | US-08 | As an User I want the SHAS system to control HVAC settings to reduce energy consumption | 10
4 | US-12 | As an User I want to get notified when windows or doors are left open to reduce energy consumption | 2
5 | US-13 | As an User I want a smart phone application to control SHAS system | 10
6 | US-14 | As an User I want to be able to check Smart power outlets in use and sets their specific settings to monitor electricity usage | 10
7 | US-15 | As an User I want to be able to turn on sunlight sensors that control room lights in order to save energy | 5
8 | US-16 | As an User I want to be able to check the state of the lights of the SHAS and turns them on/off in order to save energy | 5

## Slide 3: Sprint Backlog
Priority | User Story ID | User Story | Status
1 | US-01 | As an user I want a web interface in order to control SHAS Testbed system | 10
2 | US-02.1 | As an User I want to be able to enters a username a password to log into the SHAS Testbed system | 2
3 | US-03 | As an User I want the SHAS system to monitor security sensors so that the system reports any unauthorized access | 10
4 | US-04 | As an User I want the SHAS system to contact the police if security sensors a tripped for my safety | 10
5 | US-05 | As an User I want to be able to set sprinkler settings from the SHAS system to reduce water usage | 2
6 | US-09 | As an User I want to be able to control HVAC settings to control house temperature through the SHAS system | 5
7 | US-10 | As an User I want the SHAS system to monitor the fire, CO, gas alarms so that the system reports any emergencies | 5
8 | US-11 | As an User when fire, CO, gas alarms are activated I want the SHAS system to contact the fire department for my safety | 10

## Slide 4: Task Board
Use Case ID | User Story | To Do | In Progress | Done
US-01 | As an user I want a web interface in order to control SHAS Testbed system |  | Smart House web UI Testbed web UI | 
US-02.1 | As an User I want to be able to enters a username a password to log into the SHAS Testbed system |  |  | Log Out
US-03 | As an User I want the SHAS system to monitor security sensors so that the system reports any unauthorized access |  |  | Code Testbed Simulation Code Smart House
US-04 | As an User I want the SHAS system to contact the police if security sensors a tripped for my safety | Alarm web UI |  | Testbed Event Handler Alarm On/Off specific time
US-05 | As an User I want to be able to set sprinkler settings from the SHAS system to reduce water usage |  | Sprinkler web UI | 
US-09 | As an User I want to be able to control HVAC settings to control house temperature through the SHAS system | Thermostat web UI | Code Thermostat | 
US-10 | As an User I want the SHAS system to monitor the fire, CO, gas alarms so that the system reports any emergencies | Fire Sensors web UI | Code Fire Sensors | 
*Tasks in blue are Technical Stories

## Slide 5: Burndown Chart
Chart: 
| 41921.0 | 41922.0 | 41923.0 | 41924.0 | 41925.0 | 41926.0 | 41927.0 | 41928.0 | 41929.0 | 41930.0 | 41931.0 | 41932.0 | 41933.0 | 41934.0
Burn Down Chart | 33 | 31 | 31 | 28 | 26 | 26 | 21 | 21 | 21 | 20 | 20 | 18 | 18 | 18
Expected | 30.6429 | 28.2857 | 25.9286 | 23.5714 | 21.2143 | 18.8571 | 16.5 | 14.1429 | 11.7857 | 9.4286 | 7.0714 | 4.7143 | 2.3571 | 0

## Slide 6: Test Driven Development
Good exercise to fully understand an user story
Difficult to think through all possible test to fully test an user story
Time consuming to put into practice without automated testing specially for UI